Sprint 2 BACKLOG

Restaurant Table Ordering System

1.Sprint Overview

In our Sprint 2 we focused on developing and implementing core backend/frontend components for the restaurant ordering system.

Duration:

November 23rd to December 6th 2025.

Sprint Goals:

1.Completing database base schemas and ddl generation

2.Implementing backend server integrated with JDBC

3.Developing basic GUI for the frontend server using JavaFX

Team Roles:

Product Owner: Shay

SCRUM Master: Aviv

Sprint Backlog:

| Week | Task | Time Spent | Responsibility | Status |
| --- | --- | --- | --- | --- |
| 5 | Set up database on MySQL - Create schema and tables | 4 | Aviv | Done |
|  | Write DDL to database | 4 | Aviv | Done |
|  | Write JDBC classes and connect to project | 8 | Andrei | Done |
|  | Write DTO classes for request from frontend | 6 | Andrei | Done |
|  | Write DTO class for response from backend | 6 | Andrei | Done |
|  | Backend GUI with JavaFX - Admin panel development | 8 | Asaf | Done |
|  | Show statistics of connections and IP in admin panel | 6 | Shay | Done |
| 6 | Write panel showing saved orders to users | 6 | Asaf | Done |
|  | Implement feature to modify and update orders in frontend | 6 | Shay | Done |
|  | Comprehensive system testing | 4 | Shay | Done |
|  | Update and fix WBS documentation | 3 | Asaf | Done |
|  | Create and submit SCRUM documentation | 3 | Aviv | Done |

Summary:

The sprint ran for two weeks (Nov 23–Dec 6, 2025) with a total effort of 60 hours, during which 12 tasks were completed. Key deliverables included a fully implemented MySQL database with defined schema and tables, a backend server integrated using JDBC, and a JavaFX-based frontend for order management. Additional outcomes covered an admin panel displaying connection statistics, support for order modification, and completion of prototype-level project testing.